| DAILY ACCOMPLISHMENT REPORT ACTS Colleges Student Portal/ACTS Colleges Parents Portal |  |
| --- | --- |
| Date: | June 18 2026 to June 20, 2026 |
| Prepared by: | Jhon Elopre |
| Environment: | Laragon (PHP 8.3, MySQL) |
| Role / Department: | MIS Department |
| System Phase: | Student Portal Backend, SSOT, Audit, Attendance, Announcements, Gate Logs, and UI Integration |
| Status: | Completed / For Continued Validation |
| Source Folder: | C:\laragon\www\ACTSCollegesStudentPortal C:\laragon\www\ACTSParents |

# Executive Summary

# On June 18–20, 2026, major development work was completed across the ACTS Colleges Student Portal and ACTS Parent Portal. The work focused on strengthening both student-facing and parent-facing systems through improved backend API routing, SSOT database connectivity, account activation support, password recovery, session restoration, academic data retrieval, attendance visibility, gate log access, announcements, audit logging, and frontend integration.

# For the ACTS Parent Portal, development centered on building a stronger backend foundation for deployment workflows, API routing, authentication controllers, guardian activation, parent account provisioning, student-data synchronization, and repository services for schedule, grades, curriculum, attendance, library, excuse requests, and gate logs.

# For the ACTS Colleges Student Portal, updates were completed across API configuration, SSOT query handling, database connection support, student profile services, attendance services, audit logging, gate log retrieval, announcements, password reset utilities, enrollment mismatch repair, report generation, and frontend dashboard integration.

# Together, these accomplishments improved readiness for integrated student and parent access, reduced dependency on mock data, strengthened alignment with official ACTS Single Source of Truth records, and moved both portals closer to production-aligned operation using official institutional data sources.

# Objectives

| # | Objective | Status |
| --- | --- | --- |
| 1 | Strengthen Parent Portal backend routing, controllers, repositories, and services. | Completed |
| 2 | Strengthen Student Portal backend API configuration and SSOT database connectivity. | Completed |
| 3 | Align Student and Parent Portal records with SSOT / official ACTS data sources. | Completed |
| 4 | Implement and validate activation, login, session recovery, and password reset support. | Completed |
| 5 | Expose academic data including curriculum, schedules, grades, attendance, and gate logs. | Completed |
| 6 | Improve student profile, attendance, audit log, announcements, and gate log modules. | Completed |
| 7 | Improve frontend integration for Student and Parent Portal dashboards. | Completed |
| 8 | Support session restoration and authenticated student access after page reload or return visit. | Completed |
| 9 | Add operational tools for password reset, enrollment mismatch correction, and report generation. | Completed |
| 10 | Prepare deployment, CI, environment, diagnostic, and smoke-test workflows. | Completed |
| 11 | Maintain audit-readiness by logging student activity and portal events. | Completed |
| 12 | Prepare the Student Portal for continued validation against official SIS/ACS records. | For Validation |

# Key Accomplishments & Features Completed

# 1. ACTS Parent Portal Backend Foundation

# Added and organized GitHub deployment workflows and reusable CI actions for development, testing, production deployment, remote environment configuration, SSH deployment, LFTP deployment, URL smoke testing, and remote path validation.

# Established the Parent Portal API structure with public entry points, routing, request and response handling, HTTP exception handling, bootstrap support, and environment/database configuration.

# Added backend documentation, deployment notes, integration guides, project memory documentation, and ACTS Colleges development references.

# Implemented local tools for database checks, DB counts, portal account listing, parent listing, admissions inspection, schedule debugging, and demo-data clearing.

# 2. Parent Portal Account Activation and Authentication

# Developed authentication controllers, session authentication, activation controller, parent activation service, captcha support, identity verification, and student identity matching.

# Implemented parent account provisioning and parent ID generation support, including Luhn-related parent ID handling and QA scripts.

# Added forgot password, reset password, change password, and password reset endpoints supported by a reusable PasswordResetService.

# Added verification and test scripts for parent activation, student-master-based activation, login verification, password reset, and password synchronization.

# 3. Parent Portal SSOT and Student Data Synchronization

# Added SSOT database configuration and query layer through ssot_db.php, SsotQueries.php, and ParentPortalDal.php.

# Implemented StudentDataSyncService to synchronize parent portal output with official student records.

# Added repositories and services for student profile lookup, admissions linkage, schedule, grades, curriculum, attendance, library, excuse requests, gate logs, and student master profile resolution.

# Created admission enrollment synchronization, admission provisioning, registration service, admissions payload mapping, and admission status normalization support.

# 4. Parent Portal Academic and Guardian Services

# Built curriculum map resolution, curriculum subject handling, course offering resolution, schedule plotting, schedule normalization, and Phase 4 schedule matching support.

# Added guardian profile, guardian activation, student contact profile, audit log, parent account, payment, announcement, and portal route repositories.

# Prepared parent-facing access to linked student information including schedule, grades, curriculum, attendance, library records, excuse requests, and gate logs.

# Updated frontend integration files for account activation, authentication activation, API configuration, captcha, date input handling, main app script, login, activation, and portal styling.

# 5. Student Portal API Configuration and SSOT Connectivity

# Updated api/config.php to support centralized API configuration used by Student Portal endpoints.

# Added and aligned config/ssot_db.php to support connection handling for official SSOT-based student data queries.

# Updated api/lib/SsotQueries.php as the core query layer for retrieving student-related data from the institutional source of truth.

# Improved consistency of backend configuration so API modules can share database, response, authentication, and SSOT query behavior without duplicating connection logic.

# 6. Student Profile, Attendance, and Academic Data Access

# Updated api/lib/StudentProfile.php to improve structured student profile retrieval for dashboard and profile page display.

# Updated api/lib/StudentAttendance.php to support student attendance visibility through the portal backend.

# Completed schedule, grades, and curriculum endpoint support using official course offering, curriculum map, and curriculum subject data sources.

# Prepared Student Portal output for validation against official SIS, ACS, attendance, and campus monitoring records.

# 7. Student Audit Logging and Portal Activity Tracking

# Updated api/lib/StudentAuditLog.php to strengthen portal activity logging and traceability.

# Updated api/lib/portal_audit.php to provide shared audit utilities across Student Portal API modules.

# Added support for tracking login activity, profile access, API usage, session restoration, gate log access, announcements, and other significant portal events.

# Improved administrative traceability, troubleshooting readiness, and security monitoring.

# 8. Student Announcements, Gate Logs, and Session Restoration

# Updated api/announcements/list.php to support student-facing announcement retrieval.

# Updated api/gate_logs/my_gate_logs.php to support student-specific gate log visibility.

# Updated api/auth/restore_session.php to improve authenticated session restoration after page refresh or return visit.

# Improved dashboard readiness by supporting announcements, attendance, gate logs, profile hydration, and authenticated page loading.

# 9. Student Portal Frontend Integration

# Updated studentportal.html as the main authenticated Student Portal interface.

# Updated index.html as the portal entry point for login, landing, or initial access flow.

# Updated js/script.js to improve frontend behavior, API requests, data rendering, and dynamic dashboard interaction.

# Improved alignment between backend API output and frontend display requirements.

# 10. Database, Migration, Diagnostic, and Maintenance Work

# Added and maintained schema and migration files for portal accounts, activation, guardian profiles, payment status, student contact profile, audit logging, parent ID, SSOT grants, course offering batches, curriculum maps, curriculum subjects, and legacy data alignment.

# Created diagnostic and repair tools for login testing, activation flow testing, SMTP testing, attendance validation, program mismatch fixing, enrollment alignment, and accomplishment report generation.

# Updated tools/reset_student_password.php, tools/fix_enrollment_program_mismatch.php, and tools/generate_accomplishment_report.php.

# Included environment examples and active .env configuration files for local Laragon testing and deployment readiness.

# 11. Overall Impact

# These accomplishments strengthened both the ACTS Parent Portal and ACTS Colleges Student Portal by improving backend structure, SSOT integration, authentication, account activation, academic data access, attendance visibility, gate log retrieval, audit logging, frontend integration, and deployment readiness. The work reduced dependency on mock data, improved alignment with official ACTS records, and moved both portals closer to reliable production-aligned operation.

# Detailed Module Breakdown

| Area | Files / Modules | Purpose |
| --- | --- | --- |
| API Configuration | api/config.php; config/ssot_db.php; Parent Portal environment/database config | Centralized API settings and SSOT database connection handling for Student and Parent Portal modules. |
| SSOT Queries | api/lib/SsotQueries.php; Parent Portal SsotQueries.php; ParentPortalDal.php | Reusable query layer for official student master, parent-linked student data, and portal records. |
| Profile | api/lib/StudentProfile.php; Parent Portal student profile lookup; guardian profile services | Student profile retrieval, guardian profile handling, and dashboard profile hydration. |
| Attendance | api/lib/StudentAttendance.php; Parent Portal attendance repositories/services | Student attendance visibility and parent-facing attendance data access. |
| Audit | api/lib/StudentAuditLog.php; api/lib/portal_audit.php; Parent Portal audit log repository | Activity logging, security traceability, and administrative monitoring. |
| Announcements | api/announcements/list.php; Parent Portal announcement repository/service | Student-facing and parent-facing announcement retrieval for communication updates. |
| Gate Logs | api/gate_logs/my_gate_logs.php; Parent Portal gate log repositories/services | Student-specific and parent-linked gate access log retrieval. |
| Authentication | api/auth/restore_session.php; Parent Portal authentication controllers; activation controller; session authentication | Session restoration, login support, activation handling, and authenticated page continuity. |
| Parent Activation | Parent activation service; captcha support; identity verification; student identity matching; parent account provisioning | Guardian activation, parent account creation, and student-master-based account linking. |

# Critical Fixes and Improvements Delivered

| Issue / Need | Resolution Delivered | Result |
| --- | --- | --- |
| Portal data source alignment | Introduced and updated SSOT connection and query files. | Student and Parent Portal modules can be aligned with official master records. |
| Profile data consistency | Improved StudentProfile library and related parent/student profile lookup services. | Profile pages can use structured backend output. |
| Attendance visibility | Updated StudentAttendance backend library and attendance repository/service support. | Attendance records can be prepared for frontend display and validation. |
| Activity traceability | Expanded StudentAuditLog, portal_audit, and Parent Portal audit log support. | Student, parent, and API activity can be logged more consistently. |
| Announcements access | Updated announcement listing endpoint and Parent Portal announcement repository support. | Student-facing and parent-facing communication can be shown through the portals. |
| Gate log visibility | Updated student-specific gate log API endpoint and Parent Portal gate log services. | Students and linked parents can view gate/access information when available. |
| Session continuity | Updated restore_session endpoint and session authentication support. | Valid portal sessions can be restored after reload or return visit. |
| Data mismatch handling | Added enrollment/program mismatch correction tool and student-data synchronization support. | MIS can address discovered inconsistencies faster. |
| Password support | Added student password reset utility and Parent Portal forgot/reset/change password endpoints. | Administrative and user-facing account recovery support is improved. |
| Frontend integration | Updated HTML entry pages, main JavaScript files, activation pages, API config, captcha, date input, login, and portal styling. | Portal pages can better consume backend API responses. |
| Parent activation | Added student-master-aware activation, captcha, identity verification, parent account provisioning, and test scripts. | Parent accounts can be activated and linked more reliably to official student records. |
| SSOT access | Added SSOT DB configuration, query classes, DAL layer, and repository services for official data retrieval. | Portal output can rely more on official ACTS data sources instead of mock or duplicated data. |
| Academic display | Connected schedules, grades, curriculum, attendance, library, excuse, and gate log repositories/services. | Student and parent dashboards can display academic and campus-related information. |
| Deployment readiness | Added reusable CI/deployment workflows, environment setup, smoke testing, and remote path validation actions. | The portals are better prepared for testing, deployment, and production-aligned validation. |

# Technical Outcomes

| Metric / Output | Result |
| --- | --- |
| Modified project area | ACTSCollegesStudentPortal local project folder. |
| Backend services affected | Configuration, SSOT, profile, attendance, audit, announcements, gate logs, and authentication session restoration. |
| Frontend files affected | index.html, studentportal.html, and js/script.js. |
| Maintenance utilities affected | Password reset tool, enrollment/program mismatch repair tool, and accomplishment report generator. |
| Operational benefit | Better student account support, stronger data alignment, clearer audit trail, and improved student-facing portal integration. |
| Validation target | Real student master data, official SIS records, ACS records, attendance source data, and gate log source data. |
| Core backend areas | Auth, activation, repositories, services, SSOT, routing, audit, and diagnostics |
| Student data coverage | Profile, schedule, grades, curriculum, attendance, announcements, audit logs, and gate logs |
| Parent data coverage | Guardian activation, linked student data, schedule, grades, curriculum, attendance, library, excuse, and gate logs |

# Testing and Validation Performed / Required

| Check | Status | Notes |
| --- | --- | --- |
| API configuration loading | For validation | Confirm config values load correctly in Laragon and target deployment environment. |
| SSOT database connection | For validation | Verify connection to official or development SSOT schema and expected student master tables. |
| Student profile retrieval | For validation | Compare displayed profile values against official student master records. |
| Attendance retrieval | For validation | Compare attendance output against source attendance or SIS records. |
| Audit logging | For validation | Confirm that login, profile access, and API events are recorded as expected. |
| Announcements listing | For validation | Confirm active announcements display correctly and inactive items are handled properly. |
| Gate log retrieval | For validation | Validate that only the authenticated student can view their own logs. |
| Session restoration | For validation | Test refresh, browser return, and expired-session behavior. |
| Frontend integration | For validation | Check dashboard rendering on desktop, laptop, tablet, and mobile views. |
| Maintenance tools | For controlled use | Run only in authorized MIS environment with backup and test data when possible. |

# Deliverables

| Deliverable Area | Completed Files / Modules |
| --- | --- |
| API and Configuration | api/config.php; config/ssot_db.php |
| SSOT Data Access | api/lib/SsotQueries.php |
| Student Profile | api/lib/StudentProfile.php |
| Attendance | api/lib/StudentAttendance.php |
| Audit Logging | api/lib/StudentAuditLog.php; api/lib/portal_audit.php |
| Announcements | api/announcements/list.php |
| Gate Logs | api/gate_logs/my_gate_logs.php |
| Authentication | api/auth/restore_session.php |
| Frontend Pages | studentportal.html; index.html; parentportal.html |
| Frontend Scripts | js/script.js; js/app.js; account-activation.js; auth-activate.js |
| Parent Portal API Core | api.php; api/public/index.php; Router.php; Request.php; Response.php; HttpException.php; bootstrap.php |

# Security, Data Governance, and Access Control Notes

## Authentication and Session Governance

• Session restoration updates must continue to verify that the authenticated user is still valid before returning protected student data.

• Session-based API calls should return only the records associated with the current student account, especially for profile, attendance, and gate log endpoints.

• Invalid, expired, or missing sessions should be handled with clear API responses that allow the frontend to redirect users safely to the login flow.

• Password reset tools should remain restricted to authorized MIS personnel and should not be exposed through public routes.

• Future production review should confirm cookie security, session lifetime, logout behavior, and browser refresh handling.

## Student Data Protection

• Profile, attendance, and gate log data should be treated as student-sensitive information and should only be returned after authentication and authorization checks.

• Audit logs should capture useful operational activity without storing unnecessary private details or plaintext credentials.

• SSOT query functions should use prepared statements or safe query construction to prevent SQL injection and accidental data exposure.

• Frontend JavaScript should avoid storing sensitive student information in unsafe browser storage unless the data is necessary and protected by the portal flow.

• Deployment review should confirm that database credentials, debug output, and local development paths are not visible in production responses.

# Backend Integration Notes

## Recommended API Flow

• The frontend should first confirm session state through the restore session endpoint before loading protected dashboard data.

• After a valid session is confirmed, the profile API layer can load identity and academic information from the StudentProfile and SSOT query services.

• Attendance, announcements, and gate logs should be loaded through their own endpoints to keep the dashboard modular and easier to troubleshoot.

• Audit logging should be triggered for important events such as successful session restoration, profile access, password support actions, and major data retrieval requests.

• When an API response fails, the frontend should display a user-friendly message while retaining developer-readable details in controlled logs only.

## Frontend Integration Notes

• index.html should remain focused on the entry or authentication flow, while studentportal.html should handle the authenticated student experience.

• js/script.js should centralize API request helpers, response handling, loading states, and error handling to avoid duplicated logic across page sections.

• Dashboard widgets should be built so profile, attendance, announcements, and gate logs can fail independently without breaking the entire page.

• Loading and empty-state messages should be added for cases where the student has no attendance record, no announcements, or no gate logs yet.

• Responsive testing should confirm that tables, cards, and dashboard sections remain readable on mobile, tablet, laptop, and desktop screens.

# Operational Readiness Checklist

| Readiness Item | Current Direction | Next Action |
| --- | --- | --- |
| Environment configuration | Centralized through API and SSOT config files. | Verify local, test, and production environment values before deployment. |
| Student identity source | Being aligned through SSOT query layer. | Validate against student master records for multiple grade levels and programs. |
| Profile module | Backend library updated. | Test complete profile rendering for students with complete and incomplete records. |
| Attendance module | Backend library updated. | Confirm source table mapping and compare with official attendance records. |
| Announcements module | Listing endpoint updated. | Confirm active/inactive filtering and announcement display rules. |
| Gate logs module | Student-specific endpoint updated. | Confirm authorization and source data mapping. |
| Audit module | Student and shared audit libraries updated. | Review log format, retention, and sensitive-data exclusions. |
| Password support | Reset utility updated. | Restrict execution and document support process. |
| Mismatch correction | Enrollment/program fix tool updated. | Run only after backup and validation of affected records. |
| Frontend | HTML and JS updated. | Complete responsive QA and browser testing. |

# Risks, Controls, and Mitigation

| Risk | Control / Mitigation |
| --- | --- |
| Student data mismatch between portal and official records | Use SSOT query layer and validate results against student master data before deployment. |
| Unauthorized access to another student record | Enforce session-based filtering and never rely only on frontend parameters for student identity. |
| Maintenance tools executed on the wrong database | Require environment confirmation, backup, and restricted execution by authorized MIS personnel. |
| Frontend dashboard failure when one API endpoint returns an error | Use modular loading and error handling so one failed widget does not break the whole portal. |
| Audit logs containing sensitive information | Log event type, user reference, timestamp, and safe metadata only; avoid passwords or unnecessary personal details. |
| Production configuration leak | Review .env, config files, error display settings, and debug output before deployment. |
| Incomplete mobile responsiveness | Test on common screen widths and adjust cards, tables, and navigation layout before release. |

# Impact

The completed updates improve the Student Portal by making it more connected to institutional master data, more traceable through audit logging, and more reliable for authenticated student use. The SSOT query layer and database configuration updates reduce the chance of conflicting student records between portal tables and official data sources. The profile, attendance, announcements, and gate logs modules expand the range of student-facing services available through the portal.

From an administrative perspective, the added maintenance tools support common MIS tasks such as resetting student passwords and correcting enrollment or program mismatches discovered during validation. These tools help reduce manual database intervention and provide a clearer operational path when account or data issues are reported.

From a user-experience perspective, the updates to index.html, studentportal.html, and js/script.js help bridge the backend API work with the actual student interface. This makes the portal more prepared for end-to-end testing of login, session restoration, dashboard loading, and student data display.

# Follow-up / Remaining Work

• Continue end-to-end testing of activation, login, session restoration, and password reset workflows using real student master data.

• Validate profile, attendance, announcements, and gate log results against official SIS, ACS, and security/access-control records.

• Confirm that audit logs are created for important actions without exposing sensitive data in logs or frontend responses.

• Review authorization rules so students can only access their own profile, attendance, and gate log information.

• Conduct responsive UI testing across desktop, laptop, tablet, and mobile screen sizes.

• Review environment variables, database credentials, and deployment configuration before moving changes to production.

• Prepare a controlled backup and rollback procedure before running maintenance tools against production data.

• Coordinate with registrar, cashier, guidance, and security data owners to validate official source data used by the portal.

• Document API response formats for future Student Portal, Parent Portal, and Employee Portal integration consistency.

• Complete a final production deployment checklist after local Laragon validation is completed.

# Summary Statement

On June 18 2026 to June 20, 2026, the ACTS Parent Portal and ACTS Colleges Student Portal received major backend, API, frontend, SSOT, audit, diagnostic, testing, and support-tool updates. The work strengthened configuration management, official student data retrieval, authentication, activation, profile handling, academic data access, attendance visibility, document-related services, announcements, gate log access, session restoration, activity logging, password reset support, enrollment mismatch correction, and frontend integration.

These accomplishments helped establish a more complete integrated portal foundation for both student-facing and parent-facing access. The updates improve data consistenc administrative support, traceability, page-level integration, and readiness for reliable deployment using official ACTS data sources. The remaining priority is full validation using real institutional records and controlled testing across all student and parent access workflows.

Prepared by:

Jhon Elopre

Junior Developer, MIS Department